LETTERHEAD

September 20th, 2012

Chief Building Inspector

San Francisco Department of Building Inspection

49 South Van Ness Av

San Francisco, CA  94103

Re: 	10th & ABC St. Project ~ 123 ABC Street

Jones Builders

Permit Application 200606305679

Subject:	Night Noise Permit Request

October 8th thru October 12th, 2012

Dear Chief Building Inspector,

Jones Builders would like to extend our work hour’s noise permit from the hours of 7:00 am to 8:00 pm to 5:00 am to 8:00 am for October 8th thru October 12th, 2012.

The work being performed is pouring of concrete at 10th and ABC St.

During these hours there will be heavy trucking, work crews, traffic control or any other activities involved in the concrete pour operations.

Equipment being used is as follows:

Delivery trucks, concrete pump, tower crane, concrete vibration equipment, light towers, and a gas generator.

# Contractor: Jones Builders

Contacts: John Smith 303-555-5555 (cell)

We will notify the adjacent properties direct and via posted notices, flyers at front entrances and hold conversations with neighbors to inform them of the upcoming work.

Let us know if this is acceptable.  Please call if you have any questions and/or require additional information.

Thank you.

Very truly yours,

Jones Builders

John Smith, Senior Superintendent

303-555-5555